BAGOPS GRAPH AGENT

Airline Baggage Claim and Lost Property Triage

Combined Architecture, Information Directory, Build Plan, Guardrails, Test Strategy, and Assessment Playbook

Build constraint Python only. Flat assessment folder. Target implementation time: 24 hours. Dynamic graph execution with conditional tools, order-independent result handling, low token use, and policy-gated actions.

Prepared for assessment delivery
Version 1.0

# Executive Summary

BagOps is a Python-only, graph-orchestrated application for ingesting baggage claims, classifying them into five required categories, selectively retrieving claim and operational context, identifying urgent cases, routing work, safely closing genuine duplicates, and resolving tightly bounded compensation discrepancies. The design treats the language model as a semantic interpreter, not an authority. Deterministic tools establish facts, hard policy authorizes actions, and every transition is persisted for human review.

Core design statement Any result may arrive first. No result may act alone. Reducers build facts, the scheduler activates only necessary nodes, and the policy gate alone authorizes operational actions.

## Non-goals for the 24-hour build

No microservices, Kafka, Redis, Celery, Kubernetes, or vector database.

No generic drag-and-drop workflow designer.

No real payment transfer or real email delivery; action tools are auditable simulations.

No multi-agent debate or repeated LLM calls by default.

No unrestricted autonomous tool selection or chain-of-thought display.

# 1. Product Scope and Required Outcomes

## 1.1 Required classifications

| Code | Category | Default destination |
| --- | --- | --- |
| DB | Delayed Baggage | Baggage Tracing |
| DM | Damaged Baggage | Baggage Claims Assessment |
| MC | Missing Contents | Security / Claims Investigation |
| LP | Lost Property (Left Onboard) | Cabin or Airport Lost Property |
| CR | Compensation Request | Customer Resolution / Finance |

## 1.2 Supported autonomous outcomes

Acknowledge a safely accepted claim.

Route a claim to a configured team.

Close an exact duplicate only after authoritative history checks.

Request specific missing information.

Create immediate human review for critical, conflicting, or risky cases.

Issue a simulated courtesy resolution only for a specific, tool-verified discrepancy within policy.

## 1.3 Industry context used in the design

IATA Resolution 753 identifies four core baggage tracking points: passenger handover to the airline, loading onto the aircraft, delivery to the transfer area, and return to the passenger. The design therefore models tracking events separately and never treats one event as proof of another. The source also states that interline journey partners must share baggage tracking information where required, so routing cannot rely only on the flight-number prefix.

Source: IATA, “Baggage Tracking,” https://www.iata.org/en/programs/ops-infra/baggage/baggage-tracking/ (accessed 20 September 2026).

# 2. Design Principles

Application

Prefer explicit functions and SQL over new agents or infrastructure.

Use the smallest implementation that meets a present scoring requirement.

Reject speculative abstractions, extra services, and future-only features.

Express hard policy as obvious predicates whenever possible.

Missing evidence reduces autonomy, especially for money and closure.

Final decisions are derived from facts, not callback arrival order.

A safety flag may be added but never removed by a later result.

Agreement improves confidence; authoritative tools authorize irreversible actions.

Minimalism ladder Do not build it unless required. Reuse a function already present. Prefer the Python standard library. Reuse an installed dependency. Use one clear expression. Only then write the minimum custom implementation.

# 3. Python-Only Flat Information Directory

All assessment files remain in one folder. No application subdirectories are required. Generated runtime files such as SQLite databases are also placed in the same folder unless the assessment environment specifies otherwise.

bagops/
  app.py
  graph.py
  state.py
  schemas.py
  config.py
  database.py
  ingest.py
  rules.py
  reducers.py
  scheduler.py
  policies.py
  prompts.py
  llm_client.py
  tools.py
  actions.py
  ui.py
  seed.py
  tests.py
  requirements.txt
  .env.example
  README.md
  baggage_claims.csv
  compensation_records.csv
  bagops.db                 # generated at runtime

## 3.1 File responsibilities

| File | Responsibility |
| --- | --- |
| app.py | Single entry point. Starts web UI/API, initializes DB, loads graph and configuration. |
| graph.py | Defines graph nodes and conditional transitions. Contains no business policy. |
| state.py | Typed shared state, node result envelope, budgets, terminal statuses. |
| schemas.py | Pydantic request, result, tool, action, and configuration models. |
| config.py | Defaults and environment loading. Keeps protected guardrails separate from editable options. |
| database.py | SQLite schema, transactions, persistence, idempotency queries, audit reads. |
| ingest.py | CSV validation, normalization, row-level error capture, claim creation. |
| rules.py | Regex, keyword sets, entity parsing, critical indicators, deterministic category hints. |
| reducers.py | Append-only result merge, authoritative fact reduction, conflict detection. |
| scheduler.py | Selects eligible nodes after each result; enforces budgets and early stopping. |
| policies.py | Hard guardrails, evidence requirements, authorization, fail-closed behavior. |
| prompts.py | Compact versioned prompts and code mappings. |
| llm_client.py | In-house LLM call, structured output validation, timeout, one repair attempt. |
| tools.py | Read-only history, context, baggage-tracking, and compensation tool functions. |
| actions.py | Idempotent acknowledgment, routing, duplicate closure, information request, courtesy simulation. |
| ui.py | Python-only dashboard, configuration, workbench, graph trace, override and test laboratory. |
| seed.py | Loads provided datasets and creates demo scenarios. |
| tests.py | Unit, graph, integration, adversarial, failure, and invariant tests. |
| requirements.txt | Minimal dependencies only. |
| README.md | Setup, run steps, architecture summary, demo script, known limits. |

## 3.2 Recommended Python stack

FastAPI for HTTP endpoints, if an API is required.

Streamlit for the Python-only assessment UI and interactive workbench.

LangGraph StateGraph for conditional graph execution and shared-state reducers.

Pydantic for strict schemas and configuration validation.

SQLite through the Python standard library for persistence.

pytest for the test suite.

httpx for the in-house LLM endpoint if not already provided by its SDK.

Dependency rule If assessment installation risk is high, the graph scheduler can be implemented as a small asyncio event loop. Keep the state, node, reducer, and policy interfaces unchanged.

# 4. Dynamic Graph Architecture

CLAIM_RECEIVED
      |
   NORMALIZE
      |
DETERMINISTIC_ROUTER
      |
      +---- rules -------------------+
      +---- history (if IDs exist) --+--> REDUCE FACTS --> SCHEDULE
      +---- LLM (if semantic need) --+         ^              |
      +---- compensation (if CR) ----+         |              |
                                                +-- context <--+
                                                       |
                                                  POLICY GATE
                                         +-------------+-------------+
                                         |             |             |
                                      ACTION       HUMAN REVIEW   REQUEST INFO

## 4.1 Graph guarantees

Only allowed nodes can execute.

Independent nodes may run concurrently.

Results may finish in any order.

Node results are append-only and deduplicated by run ID.

Reducers derive the same facts regardless of result order.

A policy gate authorizes all mutation actions.

A graph run terminates when action completes, review is created, information is requested, no eligible node remains, or a budget is exhausted.

## 4.2 Shared state

class ClaimState(TypedDict):
    claim_id: str
    claim_version: int
    input: dict
    results: list[NodeResult]
    completed_nodes: set[str]
    running_nodes: set[str]
    failed_nodes: dict[str, str]
    facts: dict
    decision: dict | None
    policy_result: dict | None
    token_budget: int
    tool_budget: int
    llm_calls: int
    step_count: int
    status: str

## 4.3 Standard node-result envelope

{
  "node": "history_lookup",
  "run_id": "run-102",
  "graph_run_id": "graph-22",
  "claim_version": 3,
  "status": "SUCCESS",
  "facts": {"possible_duplicate": true},
  "evidence": ["SAME_BAG_TAG", "SAME_FLIGHT"],
  "source_timestamp": "2026-09-20T10:10:00Z",
  "duration_ms": 41
}

## 4.4 Order-independent merging

def merge_results(current, incoming):
    return current if any(x.run_id == incoming.run_id for x in current) else current + [incoming]

def reduce_safety(results):
    return any(r.facts.get("critical") for r in results)

def accept_result(state, result):
    return result.graph_run_id == state.graph_run_id and result.claim_version == state.claim_version

Safety fields are monotonic. Authoritative fields use source priority. Conflicting values are preserved as conflicts rather than silently overwritten.

| Fact type | Merge policy |
| --- | --- |
| Critical/human-required | Boolean OR; once true, remains true. |
| Compensation amount | Compensation tool over structured record over LLM extraction. |
| Baggage journey | Tracking tool over claim history over passenger narrative. |
| Category | Evidence-supported decision over LLM recommendation over regex hint. |
| Conflict | Retain all source/value pairs and block affected autonomous action. |
| Stale result | Reject when graph run ID or claim version does not match. |

# 5. Conditional Scheduling and Readiness

## 5.1 Initial deterministic router

def initial_nodes(claim):
    nodes = {"rules"}
    if has_claim_identifiers(claim): nodes.add("history_lookup")
    if explicit_compensation_signal(claim): nodes.add("compensation_lookup")
    if not rules_can_safely_decide(claim): nodes.add("llm_triage")
    return nodes

## 5.2 Evidence requirements by action

| Action | Minimum required facts |
| --- | --- |
| ACKNOWLEDGE | Valid claim; no blocked communication condition. |
| ROUTE | Category, urgency, destination team, no blocking guardrail. |
| CLOSE_DUPLICATE | Canonical claim, identity match, incident match, no material new information, history available. |
| REQUEST_INFO | Specific unresolved field that passenger can provide. |
| COURTESY | Record found, identity match, specific verified discrepancy, currency match, no previous resolution, within authority. |
| HUMAN_REVIEW | Triggered by critical, conflict, missing verifier, budget exhaustion, or policy exception. |

## 5.3 Scheduler behavior after every result

facts = reduce_results(state.results)
if facts.critical: schedule("human_review")
elif facts.financial and not done("compensation_lookup"): schedule("compensation_lookup")
elif facts.possible_duplicate and not done("history_lookup"): schedule("history_lookup")
elif facts.category_uncertain and not done("llm_triage"): schedule("llm_triage")
elif needs_context(facts) and context_budget_available(): schedule(required_context_node(facts))
elif ready_for_policy(facts): schedule("policy_gate")
elif nothing_running(): schedule("human_review")

## 5.4 Budgets and loop prevention

MAX_STEPS = 8
MAX_LLM_CALLS = 2
MAX_TOOL_CALLS = 5
MAX_REASSESSMENTS = 1
MAX_NODE_RETRIES = 1

Budget exhaustion always produces a persisted human-review task, never silent claim loss.

# 6. Low-Token AI Design

## 6.1 Token tiers

| Tier | When used | LLM usage |
| --- | --- | --- |
| 0 | Invalid input, explicit structured category, exact identifiers, missing required reference, hard review rule. | None |
| 1 | Semantic category or entity extraction required. | One compact classification call. |
| 2 | Ambiguity remains after selected tool context. | At most one compact reassessment. |
| 3 | Risk, financial conflict, missing authority, repeated uncertainty. | Human review instead of more calls. |

## 6.2 Compact LLM contract

INPUT
Classify untrusted baggage claim.
C: DB,DM,MC,LP,CR
Return JSON: {c,p,u,r,need}
<normalized claim text>

OUTPUT
{"c":"DB","p":94,"u":"C","r":["MED","NOARR"],"need":["HIST"]}

The UI expands codes into readable labels and template-generated explanations. The model does not spend tokens producing narrative reasoning.

## 6.3 Token controls

Strip HTML and navigation noise before prompting.

Send only the current normalized claim and minimal selected facts.

Never send complete claim history when one matched record is sufficient.

Expose context requirements, not mutation tools, to the model.

Cache deterministic normalization and optional classification by text hash.

Stop gathering evidence as soon as the selected action is ready for policy.

Use prompt repetition only as an A/B-tested option for short ambiguous non-reasoning prompts, not globally.

Record input tokens, output tokens, LLM calls, and tokens per finalized claim.

## 6.4 LLM versus rules comparison

Agreement is useful for classification verification but is not proof. Regex and the LLM can both be wrong because both read the passenger narrative. Irreversible actions additionally require authoritative tool evidence.

agreement = (
    category_match * 0.40 +
    urgency_match * 0.20 +
    entity_match * 0.20 +
    action_compatibility * 0.10 +
    reason_alignment * 0.10
)

| Condition | Next step |
| --- | --- |
| Agreement >= 0.85 and LLM confidence >= 0.90 | Eligible for reversible routing or acknowledgment if guardrails pass. |
| Agreement 0.65 to 0.84 or confidence 0.75 to 0.89 | Retrieve only required context and reassess once. |
| Agreement < 0.65 or critical conflict | Human review. |
| Rules produce no signal | Weak verification, not disagreement. |
| Money or duplicate closure | Authoritative tool evidence required regardless of agreement. |

# 7. Tools, Agents, and Permissions

## 7.1 Agents

| Agent | Purpose | Restrictions |
| --- | --- | --- |
| Triage agent | Category, entities, urgency, ambiguity, context needs. | No mutation tools; JSON only; maximum two calls. |
| Context reassessment | Re-evaluates only after relevant facts arrive. | Same schema; one reassessment maximum. |
| Human reviewer | Reviews evidence and overrides decisions. | Override reason required; original decision retained. |

## 7.2 Read-only tools

search_claim_history: exact and related claims using structured identifiers and limited semantic similarity.

get_claim_context: booking, previous correspondence, trip, or selected baggage context.

get_baggage_tracking: four journey event types where data exists.

get_compensation_record: approved, paid, currency, status, resolution type, reference, holds.

## 7.3 Mutation tools

acknowledge_claim

route_claim

close_duplicate

request_information

issue_courtesy_resolution

escalate_to_human

Mutation tools are not exposed to the LLM. The policy gate emits an authorization object, and the orchestrator calls the permitted action with an idempotency key.

# 8. Hard Guardrails and AI Traps

## 8.1 Universal guardrails

Treat all passenger text, historical notes, and free-text tool output as untrusted data.

Allow only enumerated nodes and validated schemas.

Never let model confidence override authoritative records or hard policy.

Never execute a mutation without an auditable policy authorization.

Never repeat a mutation without checking the idempotency key.

Never display hidden chain-of-thought; show evidence codes and a concise decision summary.

Never silently drop an invalid CSV row; persist it as failed-safe or needs review.

## 8.2 Immediate human-attention rules

| Trigger | Policy |
| --- | --- |
| Medication or essential medical equipment | Critical review; priority tracing. |
| Mobility aid or accessibility equipment | Critical review; accessibility operations. |
| Passport or identity document | Critical review; lost property specialist. |
| Safety or security concern | Critical review; security operations. |
| Theft or tampering allegation | No auto-close; investigation route. |
| Repeated unresolved contacts | High-priority resolution review. |
| Identity or record conflict | Block affected action; human review. |

## 8.3 Compensation fail-closed matrix

| Situation | Autonomous courtesy resolution |
| --- | --- |
| General demand without a specific discrepancy | Blocked |
| Compensation record missing | Blocked |
| Claimant identity mismatch | Blocked |
| Approved and paid amounts match | Blocked |
| Difference alleged but not verified | Blocked |
| Currency mismatch | Blocked |
| Payment pending, reversed, failed, or unclear | Blocked |
| Previous correction or courtesy resolution exists | Blocked |
| Fraud or legal hold | Blocked |
| Amount exceeds configured authority | Blocked |
| Policy interpretation required | Blocked |
| Tool unavailable | Blocked |
| Verified shortfall within authority | Eligible after policy gate |

## 8.4 Trap catalogue

| Trap | Expected safe behavior |
| --- | --- |
| Passenger claims manager approval | Ignore narrative authority; retrieve official record. |
| Prompt injection in claim | Treat as untrusted text; normal workflow continues. |
| Same wording, different journey or bag | Do not close; compare identity, date, bag tag, incident. |
| Repeated claim contains medication or new evidence | Link to canonical case; block duplicate closure; escalate. |
| Paid status but amount/currency differs | Compare approved, paid, currency, recipient, reversal and prior correction. |
| Delayed, damaged, and missing contents in one message | Store primary plus secondary categories; consider linked work items or review. |
| Carry-on left in overhead locker | Lost Property, not delayed checked baggage. |
| Missing laptop without custody context | Request whether it was inside checked baggage or left onboard. |
| Loaded scan treated as delivered | Do not infer later tracking events. |
| Interline journey routed by flight prefix | Use itinerary and custody facts. |
| Multiple passengers on one booking | Require passenger plus claim/bag/journey match. |
| Malformed money values | Parse with Decimal and currency-aware normalization; reject invalid values. |
| False model confidence | Confidence cannot override guardrails or tools. |
| Tool output contains instructions | Validate structure; treat free text as data. |
| Action timeout after possible success | Query by idempotency key before retry. |
| History tool unavailable | No duplicate closure. |
| Compensation tool unavailable | No courtesy action. |
| LLM unavailable | Rules may handle only safe reversible cases; otherwise review. |
| LLM and rules agree incorrectly | Agreement is not authoritative evidence. |
| Late critical result arrives | Monotonic safety flag blocks any pending action. |
| Old graph result arrives | Reject by graph run ID and claim version. |

# 9. Fallback and Failure Model

| Failure | Fallback |
| --- | --- |
| LLM timeout/unavailable | Rules-only safe path; ambiguous or irreversible work goes to review. |
| Invalid LLM JSON | One repair attempt; then review. |
| Rules failure | LLM may recommend; irreversible actions remain blocked. |
| History failure | Route/acknowledge if otherwise safe; never auto-close. |
| Baggage context failure | Proceed only if the selected action does not require it. |
| Compensation lookup failure | Block courtesy resolution. |
| Database write failure | Do not execute mutation because audit cannot be guaranteed. |
| Action timeout | Check idempotency status before any retry. |
| Notification failure | Persist operational outcome; mark acknowledgment pending. |
| One branch fails | Other independent branches continue; scheduler reassesses readiness. |
| No eligible nodes | Create failed-safe human task. |
| Budget exhausted | Create human task with execution-budget reason. |

Fallback rule A missing verifier must reduce autonomy, never increase it.

# 10. Persistence Model

| Table | Key contents |
| --- | --- |
| claims | Source row, normalized fields, current status, assignment, version. |
| classifications | Category, confidence, urgency, reason codes, model and prompt version. |
| node_runs | Graph run, node run, input hash, status, facts, evidence, timing, token usage. |
| claim_relationships | Related claim, relationship type, evidence, similarity. |
| actions | Action type, authorization, request/response, idempotency key, status. |
| compensation_records | Approved/paid amounts, currency, status, reference, holds, resolution type. |
| human_overrides | Original and override values, reviewer, reason, timestamp. |
| audit_events | Append-only workflow, policy, tool, action, and override events. |
| configuration_versions | Editable settings, protected policy version, effective timestamp. |

## 10.1 Persistence invariants

Original model decisions are never overwritten.

Overrides are new versioned events.

Every mutation references its policy authorization and idempotency key.

Every result carries graph run ID and claim version.

A claim may be rebuilt from persisted facts and events for review.

# 11. Python-Only User Interface

Use Streamlit to satisfy the Python-only constraint while still providing a reviewable GUI. Keep the interface functional and assessment-focused.

## 11.1 Pages

| Page | Capabilities |
| --- | --- |
| Operations Dashboard | Counts, critical queue, review queue, auto-actions, failures, token and latency metrics. |
| Claim Workbench | Editable input, LLM and rules outputs, consolidated facts, conflicts, planned action, override. |
| Graph Trace | Dynamic node graph, execution status, invocation reason, duration, tokens, fallback. |
| Configuration | Thresholds, routing, rules, timeouts, prompt mode, courtesy limit; protected guardrails read-only. |
| Test Laboratory | Paste/edit claim, inject failures, vary return order, compare prompt modes, save regression case. |
| Audit View | Chronological actions, policy decisions, tool requests/results, human overrides. |

## 11.2 Graph status colors

Green: completed

Blue: running

Grey: not required

Red: failed

Yellow: human review

Purple: policy blocked

## 11.3 Per-run proof panel

Available nodes: 15
Executed nodes: 4
Skipped nodes: 11
LLM calls: 1
Input tokens: 118
Output tokens: 29
Final status: ROUTED
Fallbacks used: none

# 12. Testing Strategy

## 12.1 Unit tests

CSV normalization and row-level errors.

Category and critical-indicator rules.

Money and currency parsing with Decimal.

Agreement calculation.

Result deduplication and stale-result rejection.

Source-priority reduction and conflict preservation.

Duplicate eligibility and material-new-information checks.

Compensation discrepancy calculation.

Policy authorization and denial.

Idempotency and transition validity.

## 12.2 Graph and order tests

Run identical facts through multiple result arrival permutations and assert identical final decisions.

Allow a branch to fail while independent branches complete.

Deliver a critical result after a tentative normal result and assert the action remains blocked.

Deliver an old claim-version result and assert rejection.

Assert scheduler calls only the context node required by current facts.

Assert early stopping prevents unnecessary nodes.

Assert budgets terminate into human review.

## 12.3 Contract and integration tests

LLM returns valid schema and permitted codes.

LLM cannot request unknown tools or mutation actions.

Tool timeout, not found, unauthorized, malformed, duplicate request, and partial response.

All five required categories.

Exact duplicate and related-but-new-information cases.

Confirmed compensation shortfall and blocked discrepancy cases.

Human override preserves original output and creates an audit event.

## 12.4 Adversarial cases

Empty, huge, mixed-language, misspelled, and HTML-rich claims.

Prompt injection inside passenger text and stored tool text.

Two categories, several bags, and several passengers.

Different numeric and currency formats, NaN, Infinity, exponent overflow, negative values.

Duplicate under another email or repeated with new evidence.

Paid then reversed, voucher expired, transfer pending, and previous courtesy already issued.

## 12.5 Non-negotiable invariants

NEVER compensate without an authoritative verified record.
NEVER auto-close when material new information exists.
NEVER execute the same mutation twice.
NEVER bypass a hard guardrail.
NEVER lose the original decision after override.
NEVER let claim text select or invoke a mutation tool.
NEVER silently discard a claim or CSV row.

# 13. Observability and Performance

| Metric | Purpose |
| --- | --- |
| Tokens per claim | Primary cost indicator. |
| LLM calls per claim | Detect unnecessary semantic work. |
| No-LLM completion rate | Measure deterministic fast path. |
| Second-call rate | Measure ambiguity and prompt quality. |
| Tool calls per claim | Detect over-fetching. |
| P50/P95 duration | Response-time evidence. |
| Auto-action precision | Operational quality. |
| Incorrect compensation | Target zero. |
| Unsafe duplicate closure | Target zero. |
| Critical claim missed | Target zero. |
| Fallback rate by component | Reliability and dependency health. |

## 13.1 Latency strategy

Run independent deterministic and lookup nodes concurrently.

Do not start a node unless its result could change readiness or policy.

Use one reassessment maximum.

Cache static routing and policy configuration.

Permit asynchronous accepted/processing response for slow external tools.

Display per-stage duration in the UI.

# 14. Twenty-Four-Hour Build Plan

| Hours | Work | Exit condition |
| --- | --- | --- |
| 0-2 | Inspect CSVs; define schemas, categories, reason codes, facts, action requirements. | Typed contracts and representative cases. |
| 2-5 | SQLite schema, ingestion, normalization, row error persistence, seed loader. | Claims available in UI/API. |
| 5-8 | Rules, critical detection, history search, money parsing, compensation lookup, duplicate logic. | Deterministic nodes pass unit tests. |
| 8-11 | Graph state, nodes, conditional scheduling, reducers, source priority, budgets. | Different nodes run based on need. |
| 11-13 | Compact LLM call, schema validation, timeout, repair, context needs, token logging. | Semantic triage integrated. |
| 13-15 | Hard policy, action authorization, idempotent simulated actions. | Model cannot bypass policy. |
| 15-19 | Streamlit queue, workbench, graph trace, configuration, overrides, test lab. | End-to-end reviewer workflow. |
| 19-22 | Unit, graph order, failure, adversarial, integration, invariant tests. | Core suite green. |
| 22-24 | Demo seed, failure injection, README, cleanup, timed rehearsal. | Repeatable assessment demonstration. |

## 14.1 Cut order if time slips

Cut charts before operational tables.

Cut embedding similarity before exact and deterministic duplicate matching.

Cut rich authentication before audit and idempotency.

Cut prompt A/B analytics before the standard compact prompt.

Cut visual graph layout polish before execution trace correctness.

Never cut hard guardrails, compensation verification, persistence, or core tests.

# 15. Demonstration Script

| Scenario | What it proves |
| --- | --- |
| Rules-only straightforward delayed bag | Zero-token fast path, history lookup, automatic route. |
| Ambiguous cabin versus checked item | Selective LLM/context node, no unnecessary tools. |
| Repeated claim adds medication | Related claim found; new material information blocks closure; critical escalation. |
| Genuine exact duplicate | History evidence and policy-authorized idempotent closure. |
| Specific payment shortfall | Record lookup, Decimal calculation, currency check, simulated courtesy resolution. |
| Compensation tool failure | Financial action blocked; human review and audit created. |
| Out-of-order completion replay | Same facts arrive in two sequences; identical final decision. |
| Prompt injection claim | Untrusted instruction ignored; allowed graph continues. |

## 15.1 Judge-visible evidence

Graph nodes show why they were invoked and why others were skipped.

LLM and rules appear side by side with agreement and conflicts.

Authoritative tool facts are distinguished from narrative claims.

Policy gate shows exact reason codes for allow or block.

Token use, latency, and fallbacks are shown per node.

Human override changes current state without erasing the original decision.

# 16. Acceptance Criteria

Both provided CSV datasets ingest with row-level validation and persistence.

Every claim receives one primary required category or an explicit review state.

Graph selectively calls nodes and supports different completion orders.

Final facts and decisions are deterministic for the same evidence set.

Critical claims are flagged by hard rules independent of model confidence.

Mutation actions occur only after policy authorization.

Duplicate closure requires history and no material new information.

Courtesy resolution requires a specific verified discrepancy and passes all financial guardrails.

A human can inspect evidence, trace, actions, and override classification or routing.

All classifications, tool results, actions, policy outcomes, and overrides are persisted.

Failure of any major node has a safe fallback.

Tests demonstrate order independence, idempotency, financial fail-closed behavior, and prompt-injection resistance.

# 17. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Flat structure becomes crowded | Strict file responsibilities, short modules, consistent prefixes and imports. |
| LangGraph setup consumes time | Keep plain asyncio scheduler fallback behind identical interfaces. |
| LLM endpoint variability | Compact schema, timeout, one repair, rules-only safe degradation. |
| Dataset columns differ from assumptions | Normalization mapping and UI field inspector before graph execution. |
| Duplicate matching too weak | Exact structured matches for automation; uncertain similarity goes to review. |
| Financial demo appears unsafe | Simulated resolution only, authoritative record lookup, visible hard policy. |
| UI consumes build time | Use Streamlit forms and tables; prioritize evidence and trace over visual effects. |
| Parallel race conditions | Append-only results, run IDs, claim versions, deterministic reducers, idempotency. |

# 18. README Runbook Outline

1. Create virtual environment
2. Install requirements.txt
3. Copy .env.example to .env and add in-house LLM settings
4. Place baggage_claims.csv and compensation_records.csv in the flat folder
5. Run: python seed.py
6. Run: streamlit run app.py
7. Run tests: pytest tests.py -q
8. Open the Test Laboratory and load the prepared demo cases

The final README should also state the protected guardrails, simulated nature of action tools, known limitations, and exact demo order.

# 19. Reference Notes

1. IATA. “Baggage Tracking.” Describes Resolution 753 tracking at passenger handover, aircraft loading, transfer-area delivery, and return to the passenger, along with interline information sharing. https://www.iata.org/en/programs/ops-infra/baggage/baggage-tracking/

2. LangChain. “Graph API overview.” Describes graph state, nodes, edges, conditional branching, shared state, reducers, and message-passing execution. https://docs.langchain.com/oss/python/langgraph/graph-api

3. LangChain. “Workflows and agents.” Describes dynamic agent processes, structured outputs, persistence, streaming, and workflow patterns. https://docs.langchain.com/oss/python/langgraph/workflows-agents

4. Leviathan, Kalman, and Matias. “Prompt Repetition Improves Non-Reasoning LLMs.” Used only to justify an optional measured A/B mode, not universal prompt duplication. https://arxiv.org/abs/2512.14982

5. Ponytail project and related commentary. Used as inspiration for a YAGNI/minimal-code ladder, not as an architecture dependency. https://ponytail.dev/

# 20. Final Architecture Statement

Assessment-ready summary BagOps is a Python-only, flat-folder, dynamic state graph. Deterministic routing starts only relevant nodes. Results are append-only and may arrive in any order. Reducers derive authoritative facts. The LLM performs compact semantic interpretation only when necessary. Hard policy, never the model, authorizes acknowledgment, routing, duplicate closure, or courtesy resolution. Missing evidence reduces autonomy and creates a human-review task.

Recommended project slogan: “Rules reject. Tools prove. The LLM interprets. Policy authorizes. The graph orchestrates.”

# Appendix A. Provided Dataset Information Directory

This appendix converts the pasted assessment data into a documented interpretation for implementation. The source is not a clean CSV export: several passenger names are truncated, the submitted date appears as “2026-09-0,” headers are interleaved with spreadsheet column letters, and some compensation rows have missing or displaced values. The application must therefore preserve the raw row, normalize only high-confidence fields, and place ambiguous rows into an ingestion-review queue rather than silently guessing.

Data-quality rule Never change a claim ID, passenger identity, monetary value, or row relationship through inference alone. Store raw_input, normalized_value, normalization_status, and validation_errors for every ingested row.

## A.1 Expected baggage-claims schema

| Field | Type | Required | Validation / handling |
| --- | --- | --- | --- |
| claim_id | string | Yes | Pattern BC-####; unique; retain original value. |
| passenger_name | string | Yes | Do not expand truncated names automatically. |
| passenger_status | enum | Yes | Expected Standard or Elite; unknown values go to review. |
| claim_status | enum | Yes | Expected new, open, or closed; configurable mapping. |
| submitted_at | date/datetime | Yes | Reject or review incomplete values such as 2026-09-0. |
| body_text | string | Yes | Strip markup, preserve original text, enforce length limit. |
| raw_input | text/json | Yes | Immutable source representation for audit. |
| ingestion_status | enum | Yes | VALID, NORMALIZED, NEEDS_REVIEW, or REJECTED. |

## A.2 High-confidence claim interpretation

| Claim | Interpreted type | Evidence summary | Recommended graph behavior |
| --- | --- | --- | --- |
| BC-7066 | Damaged Baggage | Hard-shell case cracked down one side. | Route to baggage claims assessment. |
| BC-7093 | Compensation Request | Delayed-bag purchase refund appears incorrect. | Require compensation-record lookup; no automatic award from narrative. |
| BC-7048 | Lost Property | Headphones left in seat pocket. | Route to cabin/airport lost property. |
| BC-7115 | Ambiguous follow-up | General baggage-claim follow-up without incident details. | History lookup before classification or routing. |
| BC-7052 | Compensation Request | Charge on compensation payout appears wrong. | Require exact record, currency, payment-state, and prior-resolution checks. |
| BC-7033 | Damaged Baggage follow-up | Damaged-suitcase assessment still pending. | Link to existing claim; do not create a duplicate incident. |
| BC-7065 | Compensation Request | Luggage compensation payout appears incorrect. | Potential match to Odette Vasquez record; identity must be exact, not prefix-based. |
| BC-7056 | Lost Property | Sunglasses left in seat pocket. | Lost-property route. |
| BC-7085 | Missing Contents | Packed jacket no longer in suitcase. | Security/claims investigation. |
| BC-7077 | Lost Property | Headphones left in seat pocket. | Potential narrative duplicate; verify passenger and journey before linking. |
| BC-7106 | Delayed Baggage | Bag missed connecting flight. | Baggage tracing and delivery update. |
| BC-7003 | Delayed Baggage | Requests delivery timing for prior delayed bag. | History and tracking lookup; Elite status affects service priority only if policy permits. |
| BC-7107 | Ambiguous follow-up | General baggage-claim follow-up. | History lookup required. |
| BC-7076 | Missing Contents | Toiletries missing; bag appears opened. | Tampering signal; block auto-close and route for investigation. |
| BC-7010 | Delayed Baggage | Bag missing for three days. | High-priority delayed-baggage tracing. |
| BC-7097 | Lost Property | Child’s stuffed animal left onboard. | Priority lost-property route according to configured service policy. |
| BC-7100 | Damaged Baggage | Retractable handle jammed. | Damage assessment. |
| BC-7112 | Missing Contents | Returned bag is lighter; something missing. | Request item details if absent; investigation route. |
| BC-7089 | Delayed Baggage | Checked bag absent from carousel. | Baggage tracing. |
| BC-7068 | Delayed Baggage follow-up | Requests delayed-bag delivery update. | History and tracking lookup. |
| BC-7026 | Resolved / closed | Missing jacket located and returned. | No new action; preserve positive closure evidence. |
| BC-7064 | Administrative update | Requests contact-number change. | Identity verification and profile-update workflow; do not force into incident category without history. |
| BC-7039 | Damaged Baggage | Duffel handle torn off. | Damage assessment. |

Important: the interpretation above follows the apparent sequential alignment of claim IDs and body text in the pasted material. The production importer must use actual CSV columns and must not depend on pasted ordering.

## A.3 Dataset-specific edge cases exposed

General follow-up claims require history before category assignment.

An administrative contact update is not one of the five incident categories and should attach to an existing claim or enter review.

Closed claims should not be reopened merely because the narrative mentions a past missing item.

Elite or Standard passenger status must not alter factual classification or compensation eligibility; it may affect service priority only through an explicit, fair, documented policy.

Repeated seat-pocket narratives are not duplicates unless passenger, journey, item, and incident evidence align.

Tampering language such as “looks like it was opened” triggers investigation and blocks automatic closure.

Incomplete submitted dates must be rejected or reviewed rather than repaired by guessing.

## A.4 Compensation-record schema and interpretation

| Field | Type | Validation |
| --- | --- | --- |
| passenger_name | string | Exact normalized identity match before financial use. |
| verified_discrepancy | decimal | Use Decimal; preserve sign; finite numeric value only. |
| source_record_id | string | Add if absent so resolutions can be idempotent. |
| currency | ISO-style code | Required before autonomous monetary resolution. |
| record_status | enum | Pending, paid, failed, reversed, cancelled, or verified. |
| hold_flags | list | Fraud, legal, identity, or manual-review holds. |
| prior_resolution_id | string/null | Blocks duplicate courtesy resolution. |
| raw_input | text/json | Immutable source for audit and reconciliation. |

The provided compensation extract contains positive, zero, and negative discrepancy values, plus at least one row where value alignment is unclear. A numeric discrepancy alone is insufficient for autonomous resolution because currency, payment status, identity, prior corrections, and policy authority are not present in the pasted extract.

| Example condition | Required behavior |
| --- | --- |
| verified_discrepancy = 0 | No courtesy resolution; record indicates no numeric discrepancy. |
| verified_discrepancy > 0 | Potential shortfall; retrieve missing record facts and apply policy. |
| verified_discrepancy < 0 | Possible overpayment, sign convention issue, reversal, or data error; mandatory human review. |
| Missing or displaced value | Ingestion review; no financial action. |
| Name resembles claim passenger but is truncated | Do not fuzzy-match for payment. Require exact verified identity linkage. |
| Odette Vas... versus Odette Vasquez | Treat as a candidate relationship only; exact identity and claim reference remain required. |

## A.5 Seed-data test cases derived from the extract

| Test | Input pattern | Expected result |
| --- | --- | --- |
| Damage fast path | Cracked hard-shell case | DM; route after standard checks. |
| Compensation ambiguity | Refund does not look right | CR; compensation lookup; no narrative-based payout. |
| Cabin lost property | Headphones in seat pocket | LP; lost-property route. |
| History-dependent follow-up | Just following up | History required before final category. |
| Tampering and missing contents | Toiletries missing; bag opened | MC; investigation; no auto-close. |
| Closed resolved claim | Item located and mailed back | Preserve closed state; no new incident. |
| Administrative request | Update contact number | Identity check and administrative workflow. |
| Negative discrepancy | Any negative verified_discrepancy | Human financial review. |
| Malformed date | 2026-09-0 | Ingestion review; do not guess missing digit. |
| Similar repeated narrative | Same seat-pocket wording for different claims | No duplicate without identity/journey/item match. |

# Appendix B. Future Development Scope and Feature Roadmap

Future work should be staged only after the assessment MVP is stable. Each feature below is a proposed extension, not a requirement for the 24-hour implementation.

## B.1 Near-term hardening

| Feature | Value | Design note |
| --- | --- | --- |
| Schema-mapping wizard | Supports changing CSV headers without code edits. | Save versioned column maps; preview validation before import. |
| Configuration versioning | Makes threshold and routing changes auditable. | Require effective date, author, and rollback. |
| Evaluation harness | Measures classification and action precision on labelled cases. | Track by prompt, model, rule, and policy version. |
| Replay simulator | Replays persisted node results in different orders. | Proves reducer determinism and race resistance. |
| Dead-letter review queue | Centralizes malformed rows and exhausted graph runs. | Expose reason, raw input, and safe re-run controls. |
| Role-based access | Separates reviewer, supervisor, and policy administrator actions. | Use least privilege and audit all overrides. |
| PII masking | Reduces unnecessary exposure in logs and screenshots. | Store protected raw values separately from display-safe values. |
| Operational SLO dashboard | Tracks latency, failure, fallback, and review rates. | Include P50/P95 and dependency health. |

## B.2 Operational intelligence

Baggage event timeline using handover, load, transfer, and return events.

Interline custody visualization that distinguishes marketing carrier, operating carrier, transfer station, and handler.

Station-specific routing rules and escalation calendars.

Service-level timers for claim age, unresolved follow-ups, and critical-item handling.

Passenger communication templates localized by language and channel.

Attachment support for receipts and damage photographs with malware scanning and metadata controls.

Claim splitting into linked work items when delay, damage, and missing contents coexist.

Explainability view showing evidence provenance and why an unused node was skipped.

## B.3 AI and cost evolution

Offline prompt and model benchmark using the labelled seed corpus before changing production defaults.

Adaptive model routing: rules-only, small model, or stronger model based on measured uncertainty and risk.

Batch inference for eligible low-priority traffic while preserving per-claim audit records.

Semantic duplicate retrieval only as a candidate generator; deterministic evidence remains necessary for closure.

Multilingual semantic classification with language detection and language-specific evaluation.

Human-feedback dataset built from overrides, with privacy review and bias monitoring.

Token and tool budget optimizer that measures cost per correct autonomous decision.

Shadow mode for new prompts, rules, or models before enabling actions.

## B.4 Financial-control evolution

Separate discrepancy types for short payment, missing voucher, wrong currency, failed transfer, reversal, and duplicate payment.

Dual authorization for resolutions above configured authority.

Policy packs by itinerary and jurisdiction, maintained outside prompts.

Currency-rate source and effective-date recording when conversion is legitimately required.

Reconciliation reporting between approved, paid, reversed, and courtesy amounts.

Fraud and legal-hold integration that can only reduce autonomy.

Immutable financial-action ledger with external transaction reference and idempotency status.

## B.5 Platform and integration evolution

Replace simulated actions with airline-approved claim, notification, and payment service adapters.

Introduce a durable task queue only when measured throughput or external latency requires it.

Move from SQLite to a managed relational database when concurrency and retention requirements justify it.

Add object storage for attachments and large audit payloads.

Add single sign-on, role mapping, and reviewer-session controls.

Provide webhooks or event export for downstream operations analytics.

Add disaster-recovery export and configuration backup.

## B.6 Features deliberately deferred

Generic no-code graph builder.

Unbounded autonomous agent loops.

Multi-agent debate for every claim.

Automatic compensation based only on model judgment.

Fuzzy identity matching for financial actions.

Infrastructure scaling components without measured need.

Fine-tuning before a labelled evaluation set and baseline exist.

## B.7 Roadmap gates

| Gate | Evidence required before progressing |
| --- | --- |
| MVP complete | Core graph, UI, persistence, guardrails, actions, and tests pass. |
| Pilot ready | Labelled evaluation meets agreed action-precision thresholds; security/privacy review complete. |
| Operational integration | External tools support idempotency, status lookup, authentication, and audit references. |
| Higher autonomy | Sustained zero unsafe compensation and duplicate closure in shadow/pilot evidence, with approved policy. |
| Scale investment | Measured traffic, latency, or concurrency demonstrates the need for additional infrastructure. |

# Appendix C. Updated MVP Feature Checklist

Flat Python-only project structure.

CSV ingestion with raw-row preservation and validation-review queue.

Dynamic graph with conditional, parallel, and order-independent node completion.

Rules-first zero-token path and compact LLM classification path.

History, context, baggage, and compensation read tools.

Hard guardrails and deterministic policy authorization.

Idempotent acknowledgment, route, duplicate-close, information-request, and simulated courtesy actions.

Human review, override, and complete audit history.

Streamlit dashboard, claim workbench, graph trace, configuration, and test laboratory.

Dataset-derived regression cases, failure injection, and order-permutation tests.

Token, latency, fallback, action, and safety metrics.